| Sem: Sep-2024 Maximum Marks: 50 Examination: End Exam Date: 25th Sept. 2024 Duration: 90 Minutes |  |  |
| --- | --- | --- |
| Programme code:17 Programme: PGDM(Executive) (G&B) | Class: FY | Semester: IV Batch-1 |
| College: K. J. Somaiya Institute of Management | Name of the department/Section/Center: Finance and Law |  |
| Course Code: 117I17E408 | Name of the Course: Project Management-II |  |
| Instructions: - Question no. 1 is compulsory - Solve any ONE from the remaining |  |  |

| Question No. |  | Max. Marks |
| --- | --- | --- |
| 1 | A company is considering which of two mutually exclusive projects it should undertake. The finance director thinks that the project with a higher NPV should be chosen, whereas the MD thinks that the one with a higher IRR should be undertaken, especially as both projects have the same initial outlay and length of life. The company anticipated a cost of capital of 10%, and the cash flows of the project are as follows: Projects; 0; 1; 2; 3; 4; 5; NPV; IRR; Payback; BCR. X; -200; 35; 80; 90; 75; 20; 29.20; 16%; 2.94 Yrs.; 1.14. Y; -200; 218; 10; 10; 4; 3; 18.55; 19%; 0.92 Yrs.; 1.09. - Comment on the NPV and IRR of each project. - State, with reasons, which project you would recommend. - Explain the inconsistency in the ranking of the two projects. - What are the disadvantages of IRR criteria? - How to resolve the ranking conflict? - Explain the concept of MIRR. - What is the payback period? Comment on the payback period of both projects. - What is BCR? Comment on the BCR of both projects. | 10 |
| Q2 | Mint Limited is considering investing in an iron ore mine. The mint will require an initial investment of $1250 million and is expected to have a production capacity of 8 million tons of iron ore. The other details of the investment are provided as follows: - The initial investment of $1250 million will be depreciated over ten years, using the double-declining rate of 16%, down to a salvage value of $219 million at the end of 10 years. - Mint Limited borrowed $500 million at its current cost of debt of 4.05% using a ten-year term loan paid off in equal annual installments. - The mine will start production midway through year 1, producing 4 million tons of iron ore for year 1, with production increasing to 6 million tons in year 2 and 8 million tons after that (until year 10) - The selling price per unit is currently $100 and is expected to keep pace with inflation for the plant's life. - The variable cost of production is expected to be $45 per ton, and there is a fixed cost of $125 million in year 1. Both costs will grow at an inflation rate of 2% after that. - The working capital requirements are estimated to be 20% of total revenue, and the investments must be made at the beginning of each year. At the end of the 10th year, the entire working capital is anticipated to be salvaged. - A corporate tax rate of 34% will be applied to this project. - Based on the above information, the net cash flows, NPV, and IRR are estimated as follows: Year; Net cash flows. 0 1 2 3 4 5 6 7 8 9 10; -1332 93 158 272 269 267 266 266 267 269 689. NPV IRR; 138.08 13.10%. Based on the above case answer the following questions: - Should the following be included in Mint Limited cash flows projects? Why or why not? - R&D Cost incurred before the start of the project. - Reduction in Mint Limited other products revenue because of this new project. - Interest costs. - Depreciation. - Change in working capital - Mint limited estimated that the following variables may change by +/-10%, +/-20% & +/- 30%, with this regards Mint Limited wants to know the sensitivity of NPV to those variables, and the output of the same is given below: Variation; Investment; Selling Price; VC; COC; Inflation. -30%; 420.36; -743.11; 541.47; 426.06; 94.44. -20%; 326.51; -449.14; 407.25; 322.14; 109.05. -10%; 232.66; -155.16; 273.03; 226.67; 123.84. 0%; 138.81; 138.81; 138.81; 138.81; 138.81. 10%; 44.96; 432.78; 4.59; 57.84; 153.96. 20%; -48.90; 726.75; -129.63; -16.89; 169.31. 30%; -142.75; 1020.73; -263.85; -85.95; 184.84. Comment on the above output table. - Mine limited sensitivity spider web is given in the figure as follows: Comment on the sensitivity of the spider web. Which variable causes a major change in NPV? - Based on scenario analysis done under the best-case and worst-case following output Mint limited extracted: Expected NPV; 560.314627. SD; 1231.90732. CV; 2.19859925. Prob. Of loss; 0.32461396. Comment on the above output - Explain the concept of NPV-BEP. | 15 |
| Q3 (A) | Explain the following project finance structure. What are the various parties involved in project finance structure. | 7 |
| Q3 (B) | Explain the difference between project finance and corporate finance. Explain merits and demerits of project finance. | 8 |
| Q4 (A) | BG Real Estate Speculator, Inc., and the NC Utility company have the following EBIT and debt serving burden: BG; NC Utility. Expected EBIT Annual interest Annual Principal repayment; 5000000 1600000 2000000; 100000000 45000000 35000000. The tax rate for both companies is 40%. Compute ICR and DSCR for both companies and suggest for which company you feel more comfortable if you were lender? Why? | 7 |
| Q4 (B) | Explain in brief the following concepts: - Real Estate Investment Trusts (REITs) - Infrastructure Investment Trusts (InvITs) - Debt as a source of project financing | 8 |